# Meeting Minutes 09

## MEETING MINUTES

===============

Meeting: Data Governance Council

Department: Data Management

Date: May 27, 2026

Time: 10:00 AM - 11:30 AM

Location: Data Center Conference Room

Meeting Facilitator: Susan Clark, Chief Data Officer

Minutes Prepared By: Data Governance Team

## ATTENDEES

---------

Susan Clark (Chief Data Officer)

Data Stewardship Lead

Data Quality Manager

Security Representative

Compliance Officer

Data Architecture Lead

Business Data Owners (3)

## ABSENT

None

## AGENDA

------

1. Data quality metrics review

2. Data governance policy updates

3. Data lineage documentation status

4. Privacy compliance assessment

5. Data catalog progress

6. Governance training updates

## DISCUSSION

----------

Item 1: Data quality metrics review

## Data Quality Manager presented Q2 data quality metrics:

- Overall data quality score: 87% (target 90%)

- Critical data elements: 92% quality

- Data completeness: 95%

- Data accuracy: 88%

- Data consistency: 85%

Below target on accuracy and consistency due to legacy system data issues. ERP data quality improvement initiative addressing.

Item 2: Data governance policy updates

## Data Stewardship Lead presented policy updates:

- Data classification policy: Updated for new regulations

- Data retention policy: Revised retention periods

- Data access policy: Enhanced approval requirements

- Data sharing policy: New external sharing guidelines

Council approved all policy updates effective June 15.

Item 3: Data lineage documentation status

## Data Architecture Lead presented lineage documentation:

- Critical systems: 80% documented

- Secondary systems: 45% documented

- Data flows: 70% documented

- Transformations: 65% documented

Team agreed to prioritize critical systems documentation completion by Q3.

Item 4: Privacy compliance assessment

## Compliance Officer presented privacy assessment:

- GDPR compliance: 95% compliant, gaps identified

- CCPA compliance: 90% compliant, remediation in progress

- Data subject rights: Implementation 80% complete

- Consent management: System upgrade in progress

Council approved remediation plan for identified gaps.

Item 5: Data catalog progress

## Data Stewardship Lead presented data catalog status:

- Data assets cataloged: 1,250 of 2,000 (62.5%)

- Business glossary: 800 terms documented

- Data dictionary: 1,100 elements defined

- Metadata completeness: 70%

Team agreed to accelerate cataloging for Q3 priority systems.

Item 6: Governance training updates

## Data Governance Team presented training status:

- Data steward training: 75% of stewards trained

- Data quality training: 60% of data team trained

- Privacy training: 85% of organization trained

- New hire onboarding: Governance module integrated

Team agreed to complete all steward training by Q3.

## ACTION ITEMS

------------

1. Complete critical systems data lineage documentation - Data Architecture Lead (Due: July 15)

2. Implement GDPR compliance remediation - Compliance Officer (Due: June 30)

3. Accelerate data cataloging for priority systems - Data Stewardship Lead (Due: July 30)

4. Complete data steward training - Data Governance Team (Due: June 30)

5. Address data accuracy and consistency gaps - Data Quality Manager (Due: June 15)

## NEXT MEETING

-----------

Date: June 24, 2026

Time: 10:00 AM - 11:30 AM

Location: Data Center Conference Room

Agenda: Data quality improvement progress, policy implementation review, catalog acceleration status

MINUTES APPROVED BY: Susan Clark, Chief Data Officer

DATE: May 27, 2026