# Steering Committee Report 01

## STEERING COMMITTEE REPORT

=========================

Meeting: Digital Transformation Steering Committee

Date: May 27, 2026

Time: 2:00 PM - 4:00 PM

Location: Boardroom A, Headquarters

Attendees: Michael Chen (VP Digital Strategy), Patricia Williams (CFO), Thomas Brown (CMO), Susan Clark (CDO), James Wilson (CTO), Amanda Foster (COO)

Absent: None

Minutes Prepared By: Sarah Mitchell, Program Manager

Report Period: May 2026

## EXECUTIVE SUMMARY

-----------------

The Digital Transformation Steering Committee met to review the progress of the Digital Transformation Initiative Phase 1. The project is on track for successful delivery with all key milestones achieved. The committee approved the go-live date of July 15, 2026, and authorized additional budget for performance testing tools. One minor escalation regarding security assessment timeline was discussed and resolved.

## PROJECT STATUS OVERVIEW

-----------------------

Project: Digital Transformation Initiative - Phase 1

Overall Status: GREEN

Schedule Variance: +0% (On track)

Cost Variance: -2% (Under budget)

Quality Index: 98% (Excellent)

## Key Achievements:

- Requirements Gathering completed May 15

- Architecture Design completed May 20

- Development Sprint 1 completed May 27

- All critical risks mitigated

- Stakeholder engagement remains high

## EXECUTIVE DECISIONS MADE

-------------------------

Decision 1: Go-Live Date Approval

Date: May 27, 2026

Decision: Approved go-live date of July 15, 2026 for Digital Transformation Initiative Phase 1

Rationale: Project on track, all milestones achieved, business readiness confirmed

Impact: Business planning, resource allocation, marketing timeline

Voting: Unanimous approval

Decision Maker: Michael Chen, VP Digital Strategy

Decision 2: Performance Testing Tools Budget Approval

Date: May 27, 2026

Decision: Approved additional budget of $50,000 for enterprise-grade performance testing tools

Rationale: Quality assurance requirements, tool capability needs, risk mitigation

Impact: Additional budget allocation, enhanced testing capability

Voting: Unanimous approval

Decision Maker: Patricia Williams, CFO

Decision 3: Frontend Framework Selection Confirmation

Date: May 27, 2026

Decision: Confirmed approval of React.js for frontend framework

Rationale: Team expertise, performance requirements, community support, scalability

Impact: Technical architecture direction, development approach

Voting: Unanimous approval

Decision Maker: James Wilson, CTO

## ESCALATIONS REVIEWED

-------------------

Escalation 1: Security Assessment Timeline Delay

Escalated By: John Smith, Technical Lead

Escalation Date: May 22, 2026

Issue: External security assessment report delayed by 1 week due to assessor scheduling conflicts

Impact: Security sign-off timeline delayed by 1 week

Committee Action: Noted delay, acceptable within project timeline contingency

Resolution: No further action required, project team to monitor

Status: Resolved

## FUNDING APPROVALS

-----------------

Approval 1: Performance Testing Tools

Amount: $50,000

Purpose: Enterprise-grade performance testing tools for Digital Transformation Initiative

Budget Source: Project contingency

Approval Status: Approved

Approving Executive: Patricia Williams, CFO

## RESOURCE APPROVALS

------------------

Approval 1: Additional QA Resources

Request: 2 additional QA automation engineers for 6 weeks

Purpose: Accelerate testing phase and ensure quality

Cost: $45,000 (including contractor premium)

Approval Status: Approved

Approving Executive: Amanda Foster, COO

## VENDOR GOVERNANCE

-----------------

Vendor Review: TechGlobal Solutions (Cloud Infrastructure Provider)

Status: Satisfactory

Performance Metrics: On-time delivery, quality acceptable, communication good

Issues: None

Action Items: Continue current engagement, quarterly review scheduled for August 2026

Vendor Review: Security Assessment Firm

Status: Minor delay noted

Performance Metrics: Quality acceptable, timeline minor delay

Issues: Assessment report delayed 1 week

Action Items: Monitor timeline, acceptable within contingency

## RISK OVERVIEW

-------------

Current Risk Count: 3 (1 Mitigated, 1 Monitoring, 1 Active)

High Priority Risks: 0

Critical Risks: 0

Risk Trend: Decreasing

## Key Risks Monitoring:

- Third-party API integration complexity: Mitigated

- Data migration volume: Monitoring

- Resource availability during critical periods: Active

## ACTION ITEMS FROM COMMITTEE

---------------------------

Action 1: Prepare business readiness assessment for go-live

Owner: Thomas Brown, CMO

Due Date: June 15, 2026

Status: Not Started

Action 2: Finalize marketing launch plan

Owner: Thomas Brown, CMO

Due Date: June 30, 2026

Status: In Progress

Action 3: Coordinate IT operations for go-live support

Owner: James Wilson, CTO

Due Date: July 1, 2026

Status: Not Started

## NEXT MEETING

------------

Date: June 24, 2026

Time: 2:00 PM - 4:00 PM

Location: Boardroom A, Headquarters

Agenda: Go-live readiness review, final risk assessment, operational handover planning

REPORT SUBMITTED BY: Sarah Mitchell, Program Manager

DATE: May 27, 2026