# Meeting Minutes 01

## MEETING MINUTES

===============

Meeting: Weekly Project Team Meeting

Project: Digital Transformation Initiative - Phase 1

Date: May 27, 2026

Time: 9:00 AM - 10:00 AM

Location: Conference Room B

Meeting Facilitator: Sarah Mitchell, Program Manager

Minutes Prepared By: Sarah Mitchell

## ATTENDEES

---------

Sarah Mitchell (Program Manager)

John Smith (Technical Lead)

Lisa Wang (Data Architect)

Michael Chen (VP Digital Strategy) - joined 9:30 AM

David Rodriguez (UX Designer)

Emily Chen (QA Lead)

## ABSENT

None

## AGENDA

------

1. Review of action items from previous meeting

2. Sprint 1 progress update

3. Architecture design review

4. Resource allocation discussion

5. Upcoming milestones

6. Any other business

## DISCUSSION

----------

Item 1: Review of action items from previous meeting

## Sarah Mitchell reviewed action items from May 20 meeting:

- API documentation review: 80% complete, on track for May 30 deadline

- Security assessment coordination: Pending external report

- Stakeholder demo scheduling: Not started, to be addressed today

Item 2: Sprint 1 progress update

## John Smith provided Sprint 1 progress:

- User authentication module: Completed

- Data ingestion pipeline: Completed

- Basic UI framework: Completed

- API integration layer: 90% complete

- Testing coverage: 75%

Team agreed Sprint 1 is on track for completion by May 27.

Item 3: Architecture design review

## Lisa Wang presented architecture design updates:

- Cloud infrastructure diagram finalized

- Data flow documentation completed

- Security architecture approved by security team

- Scalability considerations documented

Michael Chen joined at 9:30 AM and reviewed the architecture. He provided positive feedback and suggested minor adjustments to the disaster recovery plan, which the team agreed to incorporate.

Item 4: Resource allocation discussion

## Sarah Mitchell led discussion on resource needs for Sprint 2:

- Additional QA resource requested for testing phase

- UX designer availability confirmed for Sprint 2

- Data architect capacity adequate for current workload

Team agreed to request one additional QA contractor for 4 weeks starting June 1.

Item 5: Upcoming milestones

## Sarah Mitchell reviewed upcoming milestones:

- Sprint 1 completion: May 27 (today)

- Sprint 2 kickoff: May 30

- Architecture sign-off: June 2

- Stakeholder demo: June 10

All team members confirmed availability for key milestones.

Item 6: Any other business

David Rodriguez raised question about design system accessibility standards. Team agreed to schedule dedicated session with accessibility specialist next week.

## ACTION ITEMS

------------

1. Complete API documentation review - John Smith (Due: May 30)

2. Schedule stakeholder demo session - Sarah Mitchell (Due: June 5)

3. Incorporate disaster recovery plan adjustments - Lisa Wang (Due: June 1)

4. Submit QA contractor request - Sarah Mitchell (Due: May 28)

5. Schedule accessibility standards session - David Rodriguez (Due: June 3)

## NEXT MEETING

-----------

Date: June 3, 2026

Time: 9:00 AM - 10:00 AM

Location: Conference Room B

Agenda: Sprint 2 kickoff, architecture sign-off preparation

MINUTES APPROVED BY: Sarah Mitchell, Program Manager

DATE: May 27, 2026