# Meeting Minutes 03

## MEETING MINUTES

===============

Meeting: Leadership Team Monthly Meeting

Department: Digital Technology

Date: May 27, 2026

Time: 10:00 AM - 11:30 AM

Location: Executive Conference Room

Meeting Facilitator: James Wilson, CTO

Minutes Prepared By: Executive Assistant

## ATTENDEES

---------

James Wilson (CTO)

Patricia Evans (CTO)

Susan Clark (CDO)

Michael Chen (VP Digital Strategy)

Amanda Foster (COO)

Patricia Williams (CFO)

Thomas Brown (CMO)

## ABSENT

None

## AGENDA

------

1. Digital transformation portfolio review

2. Budget performance analysis

3. Strategic initiative updates

4. Resource allocation discussion

5. Technology roadmap review

6. Upcoming executive presentations

## DISCUSSION

----------

Item 1: Digital transformation portfolio review

## Michael Chen presented portfolio status:

- Digital Transformation Initiative Phase 1: On track, go-live July 15

- Mobile Banking App: Sprint 3 completed, slight delay on iOS development

- Data Lake Implementation: Blocked by infrastructure, alternative evaluation in progress

- ERP Implementation: Phase 1 in UAT, data quality issues being addressed

James Wilson requested detailed risk assessment for Data Lake project by next week.

Item 2: Budget performance analysis

## Patricia Williams presented budget performance:

- Overall technology budget: 92% utilized YTD

- Variance analysis: +5% over budget due to ERP data quality issues

- Contingency utilization: 35% of contingency used

- Q3 forecast: Within budget assuming no major escalations

CFO requested enhanced budget monitoring for projects with amber/red status.

Item 3: Strategic initiative updates

## Thomas Brown presented customer-facing initiatives:

- Customer Data Platform: Critical status, executive decision meeting June 2

- Digital Marketing Platform: On track for Q3 launch

- Customer Analytics Upgrade: Planning phase, Q4 start

Leadership discussed CDP project concerns and agreed to attend emergency meeting June 2.

Item 4: Resource allocation discussion

## Amanda Foster led resource allocation discussion:

- Overall resource utilization: 88%

- Critical skill gaps: Mobile security, cloud architecture, data quality

- Hiring progress: 3 positions filled, 5 positions in process

- Contractor utilization: 12 contractors currently engaged

CTO requested resource optimization review to reduce contractor dependency.

Item 5: Technology roadmap review

## Patricia Evans presented technology roadmap:

- Cloud migration: Phase 1 28% complete, on track

- Legacy modernization: ERP in progress, mainframe evaluation Q3

- Security enhancements: Zero-trust implementation 60% complete

- AI/ML capabilities: Pilot projects in progress

CDO requested alignment of data roadmap with technology roadmap.

Item 6: Upcoming executive presentations

## James Wilson reviewed upcoming presentations:

- Board of Directors technology update: June 15

- Investor relations digital strategy briefing: June 20

- Industry conference keynote: July 10

Team agreed to coordinate messaging across all presentations.

## ACTION ITEMS

------------

1. Provide detailed risk assessment for Data Lake project - Susan Clark (Due: June 3)

2. Enhance budget monitoring for amber/red projects - Patricia Williams (Due: June 5)

3. Attend CDP emergency executive meeting - All attendees (Due: June 2)

4. Conduct resource optimization review - Amanda Foster (Due: June 10)

5. Align data roadmap with technology roadmap - Susan Clark (Due: June 15)

6. Coordinate messaging for executive presentations - James Wilson (Due: June 8)

## NEXT MEETING

-----------

Date: June 24, 2026

Time: 10:00 AM - 11:30 AM

Location: Executive Conference Room

Agenda: Q2 portfolio review, budget planning for Q3, strategic priorities

MINUTES APPROVED BY: James Wilson, CTO

DATE: May 27, 2026