# Meeting Minutes 06

## MEETING MINUTES

===============

Meeting: Change Advisory Board (CAB)

Department: IT Operations

Date: May 27, 2026

Time: 3:00 PM - 4:30 PM

Location: IT Operations Center

Meeting Facilitator: IT Operations Director

Minutes Prepared By: Change Management Team

## ATTENDEES

---------

IT Operations Director

Change Manager

Security Team Representative

Application Owners (3)

Infrastructure Team Lead

Database Administrator

Network Engineer

## ABSENT

None

## AGENDA

------

1. Review of previous changes

2. Change requests for approval

3. Emergency changes discussion

4. Change calendar review

5. Risk assessment updates

6. Process improvement suggestions

## DISCUSSION

----------

Item 1: Review of previous changes

## Change Manager reviewed changes from previous week:

- Database server upgrade: Completed successfully, no incidents

- Firewall configuration update: Completed, minor issue resolved

- Application patch deployment: Completed, performance improvement noted

- Network switch replacement: Completed, no impact

All changes assessed as successful with no post-implementation issues.

Item 2: Change requests for approval

Change Request CR-2026-0451: ERP System Performance Tuning

Submitter: Database Administrator

Scheduled Date: June 5, 2026

Risk Level: Medium

Impact: High

Description: Database optimization for ERP system to improve query performance

Rollback Plan: Database backup before changes, 4-hour rollback window

CAB Decision: Approved with conditions

Conditions: Complete during maintenance window, business owner notification

Change Request CR-2026-0452: Security Patch Deployment

Submitter: Security Team

Scheduled Date: June 8, 2026

Risk Level: Low

Impact: Medium

Description: Monthly security patch deployment for all servers

Rollback Plan: Standard patch rollback procedure

CAB Decision: Approved

Conditions: Follow standard patch process, monitor for 48 hours post-deployment

Change Request CR-2026-0453: Load Balancer Configuration Update

Submitter: Network Engineer

Scheduled Date: June 12, 2026

Risk Level: Medium

Impact: High

Description: Update load balancer configuration for improved traffic distribution

Rollback Plan: Configuration backup, 2-hour rollback window

CAB Decision: Deferred

Reasoning: Requires additional testing, resubmit for June 19 meeting

Item 3: Emergency changes discussion

## Change Manager reported emergency changes since last meeting:

- Emergency server replacement: Completed May 25, hardware failure

- Emergency security hotfix: Applied May 26, critical vulnerability

- Emergency network rerouting: Implemented May 26, fiber cut

All emergency changes documented and post-implementation reviews completed.

Item 4: Change calendar review

## Change Manager presented change calendar:

- June 5: ERP performance tuning (Approved)

- June 8: Security patch deployment (Approved)

- June 12: Load balancer update (Deferred)

- June 15: Maintenance window (Scheduled)

- June 19: CAB meeting

Application Owners confirmed availability for change windows.

Item 5: Risk assessment updates

## Security Team Representative presented risk assessment:

- Overall change risk: Low to Medium

- High-risk changes: None scheduled

- Change failure rate: 2% (below 5% target)

- Rollback success rate: 100%

Team agreed to maintain current risk assessment process.

Item 6: Process improvement suggestions

Infrastructure Team Lead suggested automated change validation testing. Team agreed to evaluate automation tools for next meeting.

## ACTION ITEMS

------------

1. Execute ERP performance tuning change - Database Administrator (Due: June 5)

2. Execute security patch deployment - Security Team (Due: June 8)

3. Resubmit load balancer change request with additional testing - Network Engineer (Due: June 15)

4. Evaluate automated change validation tools - Change Manager (Due: June 19)

5. Notify business owners of approved changes - Change Manager (Due: June 1)

## NEXT MEETING

-----------

Date: June 19, 2026

Time: 3:00 PM - 4:30 PM

Location: IT Operations Center

Agenda: Change request approvals, automation tool evaluation, process metrics

MINUTES APPROVED BY: IT Operations Director

DATE: May 27, 2026