# Meeting Minutes 11

## MEETING MINUTES

===============

Meeting: HR Technology Steering Committee

Department: Human Resources

Date: May 27, 2026

Time: 2:00 PM - 3:30 PM

Location: HR Conference Room

Meeting Facilitator: HR Director

Minutes Prepared By: HR Technology Team

## ATTENDEES

---------

HR Director

HR Technology Manager

HRIS Administrator

Payroll Manager

Learning & Development Lead

Recruitment Manager

IT Representative

## ABSENT

None

## AGENDA

------

1. HRIS system performance review

2. Employee self-service enhancement status

3. Learning management system update

4. Recruitment technology evaluation

5. Data privacy compliance

6. Q3 technology priorities

## DISCUSSION

----------

Item 1: HRIS system performance review

## HRIS Administrator presented system performance:

- System availability: 99.8% (target 99.5%)

- Response time: 2.3 seconds (target 3 seconds)

- User satisfaction: 4.1/5.0

- Support tickets: 15% decrease vs. Q1

System performance exceeding targets across all metrics.

Item 2: Employee self-service enhancement status

## HR Technology Manager presented ESS enhancement:

- Mobile app development: 60% complete

- New features: Time off requests, benefits enrollment, document access

- User testing: Scheduled for June 10

- Launch target: July 1

Team agreed to proceed with launch timeline.

Item 3: Learning management system update

## Learning & Development Lead presented LMS status:

- System upgrade: Completed May 20

- New features: Mobile learning, social learning, analytics

- User adoption: 85% of employees accessed

- Content library: 200 new courses added

Team satisfied with upgrade and adoption.

Item 4: Recruitment technology evaluation

## Recruitment Manager presented technology evaluation:

- Current ATS: End of life December 2026

- Evaluation vendors: 3 vendors shortlisted

- Key requirements: AI screening, integration with HRIS, mobile apply

- Decision timeline: Selection by July 15

Team approved evaluation approach and timeline.

Item 5: Data privacy compliance

## HR Director presented compliance status:

- Employee data privacy: 95% compliant

- Consent management: System updated

- Data retention: Policy implemented

- Access controls: Enhanced

Minor gaps identified, remediation planned for Q3.

Item 6: Q3 technology priorities

## HR Director outlined Q3 priorities:

- Complete ESS mobile app launch: Priority 1

- Select new ATS: Priority 2

- Implement performance management integration: Priority 3

- Enhance HR analytics capabilities: Priority 4

Team approved priorities and resource allocation.

## ACTION ITEMS

------------

1. Complete ESS mobile app user testing - HR Technology Manager (Due: June 15)

2. Conduct ATS vendor demos - Recruitment Manager (Due: June 10)

3. Implement data privacy remediation - HRIS Administrator (Due: July 15)

4. Develop performance management integration requirements - HR Technology Manager (Due: June 20)

5. Enhance HR analytics dashboards - HRIS Administrator (Due: July 30)

## NEXT MEETING

-----------

Date: June 24, 2026

Time: 2:00 PM - 3:30 PM

Location: HR Conference Room

Agenda: ESS launch readiness, ATS selection decision, analytics enhancement progress

MINUTES APPROVED BY: HR Director

DATE: May 27, 2026